Now – Dec 21st Hall A/D at 11/12 GeV

* Hall A is at 11 GeV @ 10-20uA
	+ Soak 8 hours to ~80 uA (900kW)
	+ Moller target solenoid test
	+ Commission Moller/Compton/Spin
* Hall D dumplet at 12 GeV
	+ Make 12 GeV to Hall D tagger
	+ Commission FFB

Dec. 21 – Jan 15 SAD / Open

 UPS replacement

 Photocathode test?

Jan 16 – Jan 28 RF commissioning

Jan 28 – April 14 3-Hall program (A=DVCS, B=Weekends, C=Comm, D)

Apr 15 – May 1 CHL Transition to one CHL2 for NL/SL + PSS Cert

May 1 – May 28 Hall B PRAD 1 pass

May 31 – Jun 21 CEBAF: Bubble + LERF: Darklight Run 1

Jun 20 – Aug 15 4-laser upgrade (laser + RF + SCAM + PSS/HV?)

Aug 5 – Aug 26 LERF: Darklight Run 2

Aug 15 – Aug 29 CEBAF: Bubble

Sep 6 – Sep 20 CHL Reconfiguration, one per linac + PSS Cert

Sep 20 – Oct 1 ? (recover/HCO)

Oct 1 – Dec 19 A=5, C=4/5, , D=5.5

Dec 19 – Dec 22 4-hall demo