**PSS lock-ups in RED**

**Possible work within 6’ in BLUE**

**Week 0 (Sep 14-20)**

* Complete SAF300, MED13/N95 training
* Prep ISB w/ items for tunnel (DILO, PIG, HV cables, turbo cart, particle counter, etc…)

**Week 1 (Sep 21-27)**

Mon/21

* Day
  + **Neil (AM)** – crane our stuff to tunnel.
  + **CIS (AM) - pre-SAD gun checks**
    - (Joe) QE + Spiricon scans w/ ABCD lasers (wraps up biased anode tests)
    - (Shukui) Add irises to reckon laser launch + lock-out laser room shutter
    - (Joe) Move bulk GaAs to HV chamber, rest to Prep (later Suitcase)
  + **S&A (PM)** – as found of y-chamber, gun, HV chamber, anything else

Tue/22

* DAY
  + **Carlos/Bubba – setup for HV conditioning**
    - Lock-out gun HVPS
    - Install resistor for HV conditioning
    - Setup camera to remotely monitor Kr pressure
    - Relocate beam line decarads around Wien filters
  + **Marcy/Phil – setup for HV conditioning**
    - Remove in-line NEG filters
    - Add turbo to exhaust line
    - Move Gun2 valve controls to Gun3 (to bypass HV interlock)
* SWING
  + **Joe/Riad – test Wien filters vs. high voltage**
    - Evaluate performance to HVPS limit (15 kV)

Wed/23 to Sun/27

* DAY
  + 8:30am Toolbox (https://bluejeans.com/7572697097)
  + **Power Permit - SSO/CIS – Evaluate and condition Tee electrode**
* SWING
  + 3:30pm Toolbox (https://bluejeans.com/7572697097)
  + **Power Permit - SSO/CIS – Evaluate and condition Tee electrode**

**Daniel is organizing SSO support.**

**Carlos is organizing CIS support (workers + training)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **CIS** | **Wed/23** | **Thu/24** | **Fri/25** | **Sat/26** | **Sun/27** |
| DAY | Carlos/Marcy | Bubba/Marcy | Joe/Carlos | Riad | Riad |
| SWING | Joe | Carlos | Eric | Eric | Eric |