## Slide 1: CIS R&D Retreat
Riad Suleiman
February 2, 2017

## Slide 2: Expectations
LDRD Magnetized Beam Project
5 MeV Mott paper
Bubble Chamber Experiment
CIS liaison to CASA
CEBAF liaison for parity violation experiments, implement at CEBAF – Pockels Cell Stewart platform

## Slide 3: LDRD Magnetized Beam
Gun HV at 300 kV with Solenoid powered to 400 A
Measure magnetization (beam rotation) vs Solenoid current (0, 100, 200, 300, 400 A)
Measure emittance, two techniques:
  Solenoid and Viewscreen
  Single slit and view screen
Measure lifetime vs Solenoid current
LDRD Deadlines:
  Year 2 Midyear Update Report: April 28, 2017
  Year 2 Project Annual Report: October 27, 2017
  Year 3 Proposal: May 1, 2017
  Year 3 Presentation: June 30, 2017

## Slide 4: Bubble Chamber Experiment
Chamber has been modified to use only one liquid as both active and buffer – no more mercury
Testing has started and plan to be ready by end of March
Chamber is expected at JLab in April 2017
April run plan:
  1 week to install and 1 week of beam (day + swing)
  Active liquid is C2F6 (very similar operating parameters as N2O)
  Beam energy: 4 – 6 MeV
  Beam current: 1 nA – 100 µA
  Prefer to run with RF at 2K but willing to try 4K
Keep chamber installed at 5D line
Plan to run again C2F6 in August: 2 weeks of beam (day + swing)

## Slide 5
Bubble Chamber Tasks:
Implement 5 MeV dipole DCCT current readback
Measure beam position on radiator – use x-ray fluorescent screen
Approved to run 10 μA CW and total energy of 10 MeV – needs approval to run at 100 μA
Calibrate BCM and measure nA beam currents
Re-isolate radiator to measure beam current?
Survey 5D line (radiator and collimator)
Replace lead shielding with copper and iron bricks
Test the bubble chamber Gumby laser shutter

## Slide 6: Extra Activities
Participate in field emission studies of C100s
Participate in Stern-Gerlach polarimetry proposal in CEBAF Injector