Test Plans During Injector Commissioning 2024 SAD

Dec 19 2024

Injector Commissioning Test Plan (Contact persons: Yan, Reza, Ken)

2024 SAD Injector Commissioning: https://tasklists.jlab.org/atlis/tasks/111504

Injector (Contact person Reza): Early Injector Orbit Data for SAD 2024: https://tasklists.jlab.org/atlis/tasks/111605

BSLists up to 1D/FC1:

Ops Training: (Contact person; Ken. Procedure performed by Ops):

Gun to Pcup: https://tasklists.jlab.org/bslist/tasks/113337

Test Procedure to FC1/1D: https://tasklists.jlab.org/bslist/tasks/113349

Chopper set up still under construction (contact person Ken): Chopper1 and 2 Set Up: https://tasklists.jlab.org/bslist/tasks/113340

(To be performed by Ken): Commissioning W-Wien, H-Wien, Spin Flipper Solenoid and Auto-Steer Knobs: https://tasklists.jlab.org/atlis/tasks/22441

(Dennis Turner) Characterize Wien Filter Optics: https://tasklists.jlab.org/bslist/tasks/107364

(Dennis Turner) Gather Data to cross calibrate IYG0I02 vs IHA0I02: https://tasklists.jlab.org/bslist/tasks/24275

BSList to FC2/2D:

(Ken/Ops) Injector Steer to FC2: https://tasklists.jlab.org/bslist/tasks/113350

(Max) Booster Optics Measurements: https://tasklists.jlab.org/bslist/tasks/113860

(Max) FX Optics and Orbit study: https://tasklists.jlab.org/bslist/tasks/109864

Preferred order of things: (Max, Riad, Yan)

- Max: Check Upgraded Mott DAQ with Beam: https://tasklists.jlab.org/bslist/tasks/114409

- Riad/Max: Wien Filter Calibration: https://tasklists.jlab.org/bslist/tasks/108388

- Yan/Max: Test Spin Rotator at 200keV: https://tasklists.jlab.org/bslist/tasks/114355

Need approval: 5D irradiation and degrader operations

(Reza/Yan) Target Irradiation 5D Line Commissioning for SAD 2024 Installation: https://tasklists.jlab.org/bslist/tasks/113763

(Dennis Turner) MPT0L02 before & after optics https://tasklists.jlab.org/bslist/tasks/114280

(Dennis Turner) Degrader Commissioning with Beam: https://tasklists.jlab.org/bslist/tasks/111105

(Dennis Turner) Degrader Commissioning with beam https://tasklists.jlab.org/bslist/tasks/113987

BSList to ILD:

(Ops/Ken) Steer beam to ILD: https://tasklists.jlab.org/bslist/tasks/113404

(Dennis Turner) Multiwire emittance measurement with beam: https://tasklists.jlab.org/bslist/tasks/113343

(Caryn) => Pre-check on transmission and helicity pickup to FC2 - https://tasklists.jlab.org/bslist/tasks/113334

(Caryn/Yan/Reza) Caryn’s (2? shift) => PQB comprehensive - https://tasklists.jlab.org/bslist/tasks/110921

Contact Information:

Dennis Turner: 757-506-6336

Riad Suleiman: 757-254-7895

Max Bruker: 757-367-3729

Yan Wang: 757-232-5397

Reza Kazimi: 757-753-4949

Caryn: