## Slide 1
1
06/09/2022
NPS assembly
Status of the NPS calorimeter assembly

## Slide 2
1
NPS assembly
06/09/2022
Box onto support frame

## Slide 3
1
NPS assembly
06/09/2022
Crystal stacking

## Slide 4
1
NPS assembly
06/09/2022
Crystal stacking

## Slide 5
1
nDVCS with NPS
06/09/2022
Crystal stacking

## Slide 6
1
NPS assembly
06/09/2022
LV crate (very late) arrival (June 8)

## Slide 7
1
NPS assembly
06/09/2022
Status summary
Stacking will be completed by Friday afternoon
PMT blocks assembly can start now and continue through next week
Next week: start cabling
Most likely a few columns will be cabled before the end of next week
(Orsay group departure)
Tests can be performed at that time or continue cabling
Orsay group can return in September to finish cabling or for further tests
(cooling, electronics, etc)