## Slide 1: KLF Issues to Discuss
Slides to start the conversation

## Slide 2: Current status
Electron beam
CPS
KPT
KFM
KLF target
Manpower & funding
Any other issues

## Slide 3: Electron beam
Need to communicate with injector group (J. Grames) and CASA (Todd) regarding 64ns beam structure.
  Need a point of contact from KLF with injector, CASA and OPS.
Work with CASA and OPS regarding the rastering of the beam
  Need to define the specs for CPS first.
    Size of the raster and exit channel
  Define constraints for beam optics
    Do we need focusing on the KPT in the cave, or just width < 2cm in the cave?
    If focusing at the collimator is not a requirement then the rastering like in other halls may work .

## Slide 4: Hall D CPS
Identify what is different from Hall C CPS.
  If not much different, then copy as much as we can.
Move towards the final design of Hall D CPS.
  Simulations with MCNP code and FLUCA for radiation budget estimate.
  Determine the cost.
Identify the source and cost of tungsten (probably the same as Hall C).
Determine where exactly the CPS needs to be in the tagger hall.
  There might be some issue of interfering with the permanent magnet.
  Movable or stationary?
Do we need a written document with conceptual design of Hall D CPS for reference?
Ask Tim for a design when we have conceptual design.
  Josh from PrimEx is working with Hall C CPS. What is his status?

## Slide 5: Kaon production target
Where we are with the design of KPT?
  Is conceptual design complete?
  Who will be making it? I assume JLAB/HallD.
Do we know all the modifications to collimator cave?
  Is it fully documented somewhere?
Should we already ask Tim to start designing KPT?
  Would prefer moving system within collimator cave
  Can we have designer support during SAD?
Tungsten and lead procurement.
  Who and when?

## Slide 6: Kaon Flux Monitor
Status of the design.
  Will there be an offical document with conceptual design for reference?
Manpower issues (a posdoc is needed?)
Timeline.
  When the detector design will be ready?
  When the magnet design be ready?
  Construction schedule
  Installation schedule.
An interface document for engineering
  We would need to get an estimate of the installation cost and time in the hall.

## Slide 7: Target
JLAB target group will take care of this.
Not sure if we need to say more than what is in the proposal.
  May need to write a document with some specs for the target group.
Need to have a point of contact with them.

## Slide 8: Manpower, funding
CPS: Gaby, Sean, Hovanes, Pavel, Eugene, Tim, Igor
Pipe: Hovanes, Eugene, Pavel, Igor
KPT/alcove: Igor, Hovanes, Tim
KFM: Mikhail, Tim
Raster/Focus: Todd, Hovanes, Eugene
64ns: Todd, J. Grames & R. Kazimi ?
LH2/LD2: Ch. Keith
External funding?